## Slide 1: Trustaff Margin Calculator Project Kick Off 06/10/2020 Update
Proprietary and confidential

## Slide 2: Background
Margin Calculator
Trustaff uses today an in-house built Margin Calculator to support the Recruiter’s conversation with Candidates to:
Communicate the position’s pay terms
Negotiate with the Candidate final terms and conditions
Calculate the match margin
Document any special terms and conditions
The current tool has the following challenges:
Long total process time from Contract negotiation to Nurse Contract signed due to multiple reviews, data fixes and manual data entry
Allows the Recruiter to submit bad information (no proactive validations)
Uses fixed formulas for margin calculations (i.e. use of averages for some burdens)
Known exceptions have to be managed manually (36-hr warrantee vs rotating matches)
Does not reuse erecruit and other sources, creating data discrepancies
Final calculations have to be reviewed again by Contracts, with a high rate of defects
No direct transfer from Margin Calculator to final Nurse Contract
Margin Calculator data has to be typed manually into erecruit

## Slide 3: Objective
Phase I
Trustaff desires to create a new Margin Calculator that reduces the overall time from contract negotiation to contract signature by:
Provide Recruiters real-time feedback to avoid bad data entry
Dynamically use existing data from current systems (erecruit, GL, etc.)
Ability to add and remove conditions into the Margin Calculation
Integrates with Contract Management software (Intelagree) to reduce manual data entry
Automatically flow data into erecruit
Facility
Acc Mgmt.
Recruiter
Candidate
Contracts
Open
Position
Open
Req
Negotiation
Agreement
Contract

## Slide 4: Objective
Principle
Less Automation
System Flexibility
More Automation
Ability to manage exceptions with back-and-forth
Frequently process is completed with phone calls to make changes
Fit data into predefined scenarios, if failed, go into predefined exception track (less than 10%)
Today
Future
70% flows correctly
Account Management | Contracts | Recruitment | Accounting
Reuse data – enter once use many | Minimize copy & paste to create contracts Flow data from calculator to contract | Fast contract process (speed to signature) Easy to sign (one click) Easier to manage exceptions Easy to use, easy to train | Accurate margin calculations
Success Criteria

## Slide 5: Phases and Deliverables
In order to create a business solution in the shortest time possible, a phased approach is proposed:
Phase I
Minimum viable product
THIS PROJECT KICK OFF SCOPE
Create a Margin Calculator that eliminates entry errors (invalid data), thus minimizing time to validate and send back for changes
Integrate with Contract Management Software (Intelagree)
Redesign User Interface (UX/UI)
Deploy solution in Microsoft Azure
Integrates with Bucket system to minimize downstream process changes
Project Plan:
4 months
Phase II
Real-time data integration
Integrate with current systems (erecruit, GL, etc.) to pull dynamically formula data
Integrates with erecruit to document match margin data
Manage escalations and manager approvals outside Bucket
Manage Margin adjustments and refresh contracts automatically
Estimated:
3 months
Phase III
Full automation
Full automation from Nurse Negotiation to Contract Signature with no intermediate manual steps
Add statistical controls and notifications to monitor
Estimated:
3 months

## Slide 6: Phase I Proposed Timeline
Step 3
Step 2
Step 1
UX Design
Margin Formulas Documentation
Deploy Azure Infrastructure
Software Development
30 Days
60 Days
90 Days
Product review 1
Product review 2
Product review 3
UAT and
Go Live
180 Days
Bucket Integration
Contract Mgmt. Integration
Identify data sources for formulas

## Slide 7: Project Team
Trustaff team
Project Sponsor
Pam Oliver
Project Owner
Bryan Rutherford
Project Manager
Samuel Waissman
Formulas
John Ganster
Contracts
Dawn Drinnon
Recruiter
Kara Tudor
Acc Mgmt.
Michelle Filipkowski
IT
Max Hunter
CTI team
UX/UI
Philip Maher
Scrum Master
Madeline Sheldon
Azure
Todd Luker
Project Manager
Sergio Hevia
Applications team
Intelagree
Kyle Myers
eRecruit
TBD
Margin Calculator (Current)
Cheikh Cherif
Bucket
Max Hunter
Development
Jorge Guevara
Data Architecture
Lyle Orr